Week 7 (Lessons 13 & 14)

Instructions

- Upload a copy of today’s worksheet to your team’s MS Teams(MST) Channel so that all members have access and can collaborate on it.

- Check that Track Changes in the worksheet is switched on. (Under the Review tab)

- Discuss the sections in the worksheet as a team

- Members should update the worksheet with your relevant points from the discussions.

| Worksheet | Notes |
| --- | --- |
| Section A | C372 Graded Assignment Checklist (Milestones 1 & 2) |
| Section B | Completing Learning Memo 1 |
| Section C | Submissions |

Section A – C372 Graded Assignment Checklist (Milestones 1 & 2)

Project Stock-Take & In-Class Work

Take Stock of Progress

- At the start of the lesson, gather as a team and review each item in the checklist table.

- For each item, discuss and update the “Status” column (✔️ Done, ⬜ Pending, ⬜ In Progress) based on your current progress.

- Add any relevant notes or action points in the “Remarks” column (e.g., what’s missing, who is responsible, questions for the lecturer).

Continue Project Work

- Use the checklist to guide your team’s work during the lesson.

- Focus on items marked as “Pending” or “In Progress.”

- Assign tasks to team members and update the “Remarks” column with responsibilities or deadlines.

Consult Lecturer

- If your team encounters challenges or has questions, consult your lecturer for guidance.

- Record any advice or decisions in the “Remarks” column for future reference.

This checklist helps teams review their progress for Milestones 1 and 2 of the C372 Graded Assignment. Use the Status column to mark progress (✔️ Done, ⬜ Pending, ⬜ In Progress) and add any remarks as needed.

A sample is shown below

| Item | Status | Remarks |
| --- | --- | --- |
| Problem/Gaps Analysis & Prototype |  |  |
| Product/service identified that addresses a market gap | ✔️ Done | Chose “Smart Wallet for Seniors” |
| Target audience and underserved groups defined | ⬜ Pending | Need to finalize underserved group details |
| Market gaps analyzed and solution proposed | ✔️ Done | Analysis included in slides |
| Regulatory requirements identified (PCI DSS, AML/KYC, MAS) | ⬜ In Progress | Researching MAS guidelines |
| Payment barriers/solutions for underserved groups | ✔️ Done | Included in slides |
| Code-free prototype created (PowerPoint/Canva/Figma) | ✔️ Done | Prototype in Figma, link in slides |
| Prototype demonstrates navigation and browsing | ✔️ Done | Demo video included in slides |
| Prototype demonstrates Secure, accessible payment methods integrated | ⬜ In Progress | Reviewing payment APIs |
| Prototype demonstrates Security features (encryption, fraud detection, authentication) | ⬜ Pending | Finalising fraud detection |
| Prototype demonstrates Digital wallet functionality (top-up, balance, transactions) | ✔️ Done | Shown in Figma prototype |
| Sources cited and diagrams included | ✔️ Done | References and diagrams in slides |
| Presentation slides prepared | ⬜ In Progress | Finalising content to be added |
| Web Application Development |  |  |
| Visitors can browse products/services | ✔️ Done | Feature implemented in web app |
| Customers can sign up/log in | ✔️ Done | User authentication working |
| Customers can Add/remove items to cart, update quantities | ⬜ In Progress | Cart update logic being tested |
| Customers can Retain cart contents after logout | ⬜ Pending | Session persistence not yet implemented |
| Administrators can manage product/service details | ✔️ Done | Admin dashboard, CRUD completed |
| Front-end and back-end validations implemented | ⬜ In Progress | Basic validation done, needs more coverage |
| Unauthorized access prevented | ✔️ Done | Role-based access control in place |
| Invalid inputs rejected | ⬜ Pending | Edge cases to be handled |
| Ease of navigation, responsive layout, pleasant UI design | ✔️ Done | UI reviewed by team, feedback positive |
| Enhancement 1 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Enhancement 2 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Enhancement 3 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Enhancement 4 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Enhancement 5 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Enhancement 6 | ⬜ Pending | Planned, but not done. To work on it after submission of milestones 1 and 2 |
| Others |  |  |
| Team roles assigned and tasks coordinated | ✔️ Done | All roles documented in team planner |
| All team members contribute to coding | ✔️ Done | GitHub commits tracked for all members |
| Code is original and based on class concepts | ✔️ Done | No templates used, code reviewed |
| Project Report | ⬜ In Progress | Pending updates from team members on functions |
| AI tool usage acknowledged | ⬜ Pending | To be added in presentation |
| Individual AI Interaction Journal | ⬜ Pending | 3/5 team members completed |
| Individual Declaration of Compliance | ⬜ Pending | 3/5 team members completed |
| Files compressed into ZIP with correct naming | ⬜ Pending | To be done before submission |
| Project files backed up regularly | ✔️ Done | Backups on Google Drive |
| Early submission planned | ⬜ Pending | Targeting submission 2 days before deadline |
| Submission in SA3 system and POLITEMALL by deadline | ⬜ Pending | Will submit before Week 4/7 deadlines |

Complete the checklist as a team. Use the Status column to mark progress (✔️ Done, ⬜ Pending, ⬜ In Progress) and add any remarks as needed.

| Item | Status | Remarks |
| --- | --- | --- |
| Problem/Gaps Analysis & Prototype |  |  |
| Product/service identified that addresses a market gap | done | Selling perfumes with sortable perfume notes and specific scents |
| Target audience and underserved groups defined | done | Younger generation, people familiar with online shopping, males and females |
| Market gaps analyzed and solution proposed |  | Identified gap in personalised perfume selection and scent filtering |
| Regulatory requirements identified (PCI DSS, AML/KYC, MAS) | done | Normal online purchasing regulations have to be followed, KYC, customer data protection |
| Payment barriers/solutions for underserved groups | done | People unfamiliar with online shopping will struggle to use our service, we can combat this by |
| Code-free prototype created (PowerPoint/Canva/Figma) | done |  |
| Prototype demonstrates navigation and browsing | Done |  |
| Prototype demonstrates Secure, accessible payment methods integrated | In progress.. | Deciding which payment methods to show in prototype |
| Prototype demonstrates Security features (encryption, fraud detection, authentication) | Not done.. | To add basic security notes |
| Prototype demonstrates Digital wallet functionality (top-up, balance, transactions) | In progress | Basic flow drafted |
| Sources cited and diagrams included | In progress | Updating slides |
| Presentation slides prepared | Done |  |
| Web Application Development |  |  |
| Visitors can browse products/services | In progress | Basic routes set up |
| Customers can sign up/log in | done | Login reg working |
| Customers can Add/remove items to cart, update quantities | Not done |  |
| Customers can Retain cart contents after logout | Not done |  |
| Administrators can manage product/service details |  |  |
| Front-end and back-end validations implemented | Not done |  |
| Unauthorized access prevented | done | Using sessions permissions are enforced |
| Invalid inputs rejected | Not done |  |
| Ease of navigation, responsive layout, pleasant UI design | Not done |  |
| Enhancement 1 | Not done |  |
| Enhancement 2 | Not done |  |
| Enhancement 3 | Not done |  |
| Enhancement 4 | Not done |  |
| Enhancement 5 | Not done |  |
| Enhancement 6 | Not done |  |
| Others |  |  |
| Team roles assigned and tasks coordinated | done | Role and tasks has been equally assigned |
| All team members contribute to coding | In progress | All in the team members are In the mids of coding |
| Code is original and based on class concepts | done | - |
| Project Report | In progress | Working on it through out the project |
| AI tool usage acknowledged | In progress | Working on it through out the project |
| Individual AI Interaction Journal | In progress | Working on it through out the project |
| Individual Declaration of Compliance | In progress | Working on it through out the project |
| Files compressed into ZIP with correct naming | Not done |  |
| Project files backed up regularly | Not done |  |
| Early submission planned | In progress | Planned to submit 3 days before due date |
| Submission in SA3 system and POLITEMALL by deadline | Not done |  |

Section B – Completing Learning Memo 1

In Learning Memo 1, you should have completed questions 1-3 in week 1-3.

Complete questions 4-8 in your Learning Memo 1 submission in POLITEMALL.

Module Goal-Setting and Management Answer question 1 to 3 at the start of the semester, e.g., from academic week 1 to 3. 1. In your own words, share what the deliverables of this module are and what you expect to learn (your learning goals). 2. How do you plan to achieve the learning/deliverables? What obstacles do you foresee and what strengths (or resources) can you draw on? 3. When facing setbacks or a lack of motivation in your learning, what strategies can you use to stay positive and sustain your engagement in learning? Monitor Progress and Adjust Strategy Answer questions 4 and 5 at mid-semester, e.g., by academic week 6 or 7. 4. On a scale of 0 to 4 (0=non-existent, 1=poor, 2=fair, 3= good,4=excellent), rate your level of self-directed learning skills 5. Are you satisfied with your progress? What adjustment do you need to ensure you are on track? Self-evaluation on Collaborative Learning Answer questions 6 to 8 at mid-semester, e.g., by academic week 6 or 7. 6. On a scale of 0 to 4 (0=no effort, 1=poor, 2=fair, 3= good,4=excellent), rate your level of contribution towards collaborative learning and assigned team deliverables 7. Explain why you gave yourself this rating 8. What were the challenges you face in collaboration? What are your strategies to address these challenges?

Section C – Submissions

Deliverables for this week

| Submission | Where |
| --- | --- |
| Learning Memo 1 | POLITEMALL |
| FA GA Milestone 2 | SA3 and POLITEMALL |
| CA1 deliverables | SA3 and POLITEMALL |
| Week 7 worksheet | POLITEMALL |

Upload your deliverables to POLITEMALL even if it is incomplete by 2359.